Sprint Review Checklist

Project Name	CoUPon	Project ID / (if applicable)
Reviewer’s Name	Comia, Camille	Sprint No.	5
Review Date	April 13, 2018

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks	Estimated / Value
	Yes	No
UC-3.0-S1:View org profile	✓		Student views the org profile.	55
UC-4.0-S2: Provide application form	✓		Previous database already exists	5
TOTAL	2			60
Team Velocity (Add all value sof UAC that have been complied)

Tester's Comments: