Sprint Review Checklist

Project Name	CoUPon	Project ID / (if applicable)
Reviewer’s Name	Nikki John B. Florita	Sprint No.	5
Review Date	4/13/18

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks	Estimated / Value
	Yes	No
UC-3.0-S1:View org profile	✓		Student views the org profile.	55
UC-4.0-S2: Provide application form	✓		Previous database already exists	5
TOTAL				60
Team Velocity (Add all value sof UAC that have been complied)

Tester's Comments:

Usability Goals:
If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.
Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue				✓
Speaks the Users' Language					✓
Minimize User Memory Load					✓
Consistency				✓
Feedback
Clearly Marked Exits				✓
Shortcuts				✓
Good Error Messages				✓
Prevent Errors				✓
Help and Documentation					✓

2. Reviewer’s Comments: